tDaily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 8:25 pm

End time:  8:30 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the code to fix the navigation

- What is planned to be done until the next scrum meeting?

  - Check firmware more in depth to research ways to test the app with the pads

- What are the hurdles?

  - Firmware code not functional yet.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued implementation tests for the WebSocket connected

  - Consulted with teammates on other aspects of the project, specifically UI/UX progress

- What is planned to be done until the next scrum meeting?

  - Get Emulator for pads running to test WebSocket implementation

  - Contact mentor directly for updates

- What are the hurdles?

  - Pad firmware not functional, according to mentor it was due to an issue caused by a faulty commit last semester. Mentor says he will provide a previous version

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Managed to meet with product owner and asses the tasks for future UX elements and boilerplate changes.

- What is planned to be done until the next scrum meeting?

  - Still the plan is to convert pseudo code into real code.

- What are the hurdles?

  - Finishing the implementation of the necessary UX features in the app given the recent changes.