Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 7:00 pm

End time:  7:30 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fix navigation again since last time pulled changes affected previous code.

- What is planned to be done until the next scrum meeting?

  - Continue working on UI implementation

  - Test pad emulator connection

- What are the hurdles?

  - Testing pads, code given by mentor follows a different UI and there is no documentation to follow.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Make sure I can run the pad emulator after the fix

  - Start testing Python implementations for the WebSocket connection

- What is planned to be done until the next scrum meeting?

  - Continue Python implementations for the WebSocket connection

  - Investigate the Dart implementation of the Websocket connection for the server side

- What are the hurdles?

  - All good so far

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Unforeseen circumstances have resulted in my reinstalling of flutter for the android sdk.

- What is planned to be done until the next scrum meeting?

  - Repair the sdk.

- What are the hurdles?

  - The many errors occurring in console resulting in a re-installation.