Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 8:30 pm

End time: 9:00 pm

Johnny Casares: How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on UI elements

  - Test pad emulator again

- What is planned to be done until the next scrum meeting?

  - Continue working on UI implementation

  - Test pad emulator connection

- What are the hurdles?

  - Testing pads, code given by mentor follows a different UI and there is no documentation to follow on how to test these tools.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue Python implementations for the WebSocket connection

  - Pads didnt work but a new git commit was made to address that by mentor

  - Investigate the Dart implementation of the Websocket connection for the server side

- What is planned to be done until the next scrum meeting?

  - Change the WebSocket implementation to the new schema where the pads will be the server and the phone/app will be the client

- What are the hurdles?

  - Mentor has decided to change the server-client paradigm so design decision will need to be made to reflect that

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Fixed the sdk issue with assistance from captain

- What is planned to be done until the next scrum meeting?

  - Start feature implementation of UI features.

- What are the hurdles?

  - Unfamiliarity with flutter environment.