Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time: 9:10 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Creating a widget/class that I can reuse for all the buttons of the page

  - Testing and researching widgets to choose which one best fits the UI design

- What is planned to be done until the next scrum meeting?

  - Work on Play Set Up UI.

- What are the hurdles?

  - None

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on implementing the WebSocket connection to the pad emulator.

- What is planned to be done until the next scrum meeting?

  - Finish implementing the WebSocket connection to the pad emulator.

- What are the hurdles?

  - None

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Made sure the slider  was outfitted with new text and imagery.

- What is planned to be done until the next scrum meeting?

  - Will continue the other features of the setting page to make sure they are not left blank.

- What are the hurdles?

  - Finding the exact place in the code to insert the edited text and imagery(new UX assets).