Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 8:30 pm

End time: 9:00 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued implementing the Play Set Up page in flutter, based on the figma design.

  - Worked on abstracting repetitive code.

- What is planned to be done until the next scrum meeting?

  - Implement the logic in the page so the user is able to customize the set up

- What are the hurdles?

  - Some parts of the figma design are slightly complicated to implement with the widgets in flutter, so I have had to create my own custom widgets for some parts, which have caused minimal deviations in design with respect to the figma.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on implementing the WebSocket connection to the pad emulator.

- What is planned to be done until the next scrum meeting?

  - Finish implementing the WebSocket connection to the pad emulator.

- What are the hurdles?

  - Had some hurdles with the implementation, will work on it over the weekend

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finally push the code to skillcourts repo

- What is planned to be done until the next scrum meeting?

  - Add comments

- What are the hurdles?

  - No hurdles .