Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time: 9:10 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on finishing the play set up page

  - Finding out that I misunderstood the figma design

- What is planned to be done until the next scrum meeting?

  - Turn play set up options into a horizontal list. Currently a tri-state selection. Make it into a wheel selection

- What are the hurdles?

  - Misunderstanding the figma design 😿

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start UI implementation for the WebSocket connection in the client side.

- What is planned to be done until the next scrum meeting?

  - Continue UI implementation for the WebSocket connection in the client side.

  - Research Python examples of LED control sequences.

- What are the hurdles?

  - No hurdles

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Since the last scrum meeting I was able to implement changes in the screen flow to the buttons.

- What is planned to be done until the next scrum meeting?

  - To implement the icons into the app via the assets folder and removing the white background from the figma icons.

- What are the hurdles?

  - Hurdles here were finding out how to make things like the font appear in the default android screen.