Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 8:00 pm

End time: 8:50 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Play set up essentially finished, missing one little part that is related to the pads

- What is planned to be done until the next scrum meeting?

  - Start working on Save Game screen/page

- What are the hurdles?

  - None

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue implementing WebSocket Dart file

  - Compile information about Python LED sequencing.

- What is planned to be done until the next scrum meeting?

  - Make some demos compilations of Python LED sequencing

  - Continue Dart WebSocket implementation

- What are the hurdles?

  - No hurdles

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I promised myself to research flutter functions for UX so I can be of use to my team

- What is planned to be done until the next scrum meeting?

  - Add these dart functions into the correct folder in the project for each feature.

- What are the hurdles?

  - No