Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time: 9:15 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Initialized database for games

  - Continued working on play set up logic

- What is planned to be done until the next scrum meeting?

  - Continue working on the play set up & save game logic

- What are the hurdles?

  - Other classes are consuming my existence

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized WebSocket Dart class

- What is planned to be done until the next scrum meeting?

  - Do testing and debugging

  - Commit changes to the repository

- What are the hurdles?

  - No hurdles today.

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Managed to schedule a time to discuss changed to UX with team captain

- What is planned to be done until the next scrum meeting?

  - Revise the buttons added and discuss the eventual merging of our code

- What are the hurdles?

  - No hurdles this time around.