Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 8:30 pm

End time: 8:45 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Save game and play set up done at a 90%, only missing part that is dependent on pad connection and local sqlite storage for data persistence.

  - Fixed main.dart by creating a route generator, which makes the main look cleaner and places all the routes for navigation in a single file.

  - Modified custom widgets, like the text widget, because they didn’t match the vision that is established in the figma

- What is planned to be done until the next scrum meeting?

  - Fix issues with sql lite. Local database is giving issues. This database is needed for data persistence.

- What are the hurdles?

  - Sqlite issues

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized WebSocket Dart class

  - Discussed the merging to be done over the weekend

- What is planned to be done until the next scrum meeting?

  - Do testing and debugging

  - Commit changes to the repository

- What are the hurdles?

  - No hurdles today.

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Researched flutter library to implement title text upon opening the brightness button.

- What is planned to be done until the next scrum meeting?

  - Complete all features in 1 day and merge.

- What are the hurdles?

  - No hurdles .