Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 7:00 pm

End time:  7:30 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Set up save game database and now we can successfully save games

  - Work on singleton configuration to have a singular instance of the database.

  - Explored existing database

- What is planned to be done until the next scrum meeting?

  - Work on the saved games section in Play Set up.

  - Get rid of repetitive code by abstracting code. Use notifyListeners method. I can use singleton to create playSetUpItem and populate it in the play set up page.

  - Talked with product owner about possible deployment for a showcase to interested parties (Inter Miami) mid-sprint.

- What are the hurdles?

  - Existing skillcourt.db file was computer generated with unknown software, meaning that I can’t modify it by hand to avoid issues (according to comments within the file). File contains tables and common sql queries that are never used with classes that are currently not in use either.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Replace the server side code into the pad_emulator file as per Joseph’s instructions

  - Continue looking into mDNS to Websocket migration issues and solutions

  - Talked with product owner about possible deployment for a showcase to interested party (Inter Miami) mid-sprint.

  - Talked with the team about the product owner’s request and discussed a realistic delivery for the timeframe given

- What is planned to be done until the next scrum meeting?

  - Research a way to emulate the pads fully in order to test the Websocket connection and other features fully

  - Continue the mDNS to Websocket communication migration

- What are the hurdles?

  - New delivery request from product owner might be difficult to achieve but we reached a tentative solution that might help with the showcase

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Decided on which UX feature I wanted to continue working on after this merge.

- What is planned to be done until the next scrum meeting?

  - Consult with captain to plan the UI elements implementation as well as prepare the app for demo.

- What are the hurdles?

  - No hurdles