Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time: 9:10 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Flutter for best coding practices

  - Worked on saved section

- What is planned to be done until the next scrum meeting?

  - Continue with the current work:

    - Work on the saved games section in Play Set up.

    - Get rid of repetitive code by abstracting code. Use notifyListeners method. I can use singleton to create playSetUpItem and populate it in the play set up page.

    - Talked with product owner about possible deployment for a showcase to interested parties (Inter Miami) mid-sprint.

- What are the hurdles?

  - Existing skillcourt.db file was computer generated with unknown software, meaning that I can’t modify it by hand to avoid issues (according to comments within the file). File contains tables and common sql queries that are never used with classes that are currently not in use either.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research a way to emulate the pads fully in order to test the Websocket connection and other features fully. Landed on Microsoft Azure IoT Hub as a possible emulator option for the pads

  - Continued the mDNS to Websocket communication migration

- What is planned to be done until the next scrum meeting?

  - Work on setting up the IoT Hub for the Raspberry Pi emulation and setting up the firmware code.

- What are the hurdles?

  - None today

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created more images with transparent backgrounds to use in the app’s UX, all in Canva.

- What is planned to be done until the next scrum meeting?

  - Add the images into the assets folder.

- What are the hurdles?

  - No hurdles