Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 7:00 pm

End time:  7:15 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Saved screen works

  - Games are stored and queried successfully from local database

  - Cleaned up code, abstracting repetitive sections into a singular class: play set up item and custom button.

- What is planned to be done until the next scrum meeting?

  - Continue with the current work:

    - Work on the saved games section in Play Set up.

    - Get rid of repetitive code by abstracting code. Use notifyListeners method. I can use singleton to create playSetUpItem and populate it in the play set up page.

    - Talked with product owner about possible deployment for a showcase to interested parties (Inter Miami) mid-sprint.

- What are the hurdles?

  - No hurdles

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on setting up the IoT Hub for the Raspberry Pi emulation and setting up the firmware code.

  - Created the resource on Azure and set the CLI

  - Set up Raspberry Pi default emulator

- What is planned to be done until the next scrum meeting?

  - Continue working on setting up the IoT Hub for the Raspberry Pi emulation and setting up the firmware code.

- What are the hurdles?

  - Azure IoT Hub needs multiple Azure resources to get started .

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Fix header of brightness page feature and move on to the next UX feature.

- What is planned to be done until the next scrum meeting?

  - Correct code to remove the error banner displayed on the brightness page and move the title of the page further down.

- What are the hurdles?

  - Errors after merging that have been resolved with help of captain.