Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time:  9:30 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished Play set up once again, now with reset button and all the desired features

- What is planned to be done until the next scrum meeting?

  - Timer Page

  - Modify PlaySetUp item to have minutes, seconds, and number of hits instead of a string.

- What are the hurdles?

  - No hurdles

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Set up a Rasberry Pi emulation with “dummy” messages to test pad features that are outlined in the firmware

  - Continued adapting methods from mDNS communication to Websocket version

- What is planned to be done until the next scrum meeting?

  - Try to set up a visit with product owner to test pads in person

  - Set up the project in a portable device to test the features at another location

  - Continue setting up the Azure environment

- What are the hurdles?

  - Meeting might be difficult to set up due to scheduling conflicts

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Applied debugging skills to projects errors caused by merged files.

- What is planned to be done until the next scrum meeting?

  - Complete finishing touches to brightness page such as lowering the position of the title.

- What are the hurdles?

  - No hurdles.