Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 8:20 pm

End time:  8:25 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finishing some stuff before pushing the changes

- What is planned to be done until the next scrum meeting?

  - Push changes to git

  - Timer Page

  - Modify PlaySetUp item to have minutes, seconds, and number of hits instead of a string.

- What are the hurdles?

  - No hurdles

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Had backlog grooming meeting

  - Unable to set up in person visit with Gummi due to scheduling conflicts

  - Continued to set up features in Azure IoT Hub

- What is planned to be done until the next scrum meeting?

  - Finish the Azure emulator and give access to team and product owner

- What are the hurdles?

  - None today

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Was able to use flutter abilities to create routing from the edit color button on both the home page and settings page to connect to the color picker.

- What is planned to be done until the next scrum meeting?

  - Push changes made to the color picker screen

- What are the hurdles?

  - None.