Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 7:00 pm

End time: 7:20 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Setting up the project on my computer.

  - Setting up a Virtual Machine.

  - Looked up packages for websockets in dart and python for later use.

- What is planned to be done until the next scrum meeting?

  - Continue installation and set up of the project.

- What are the hurdles?

  - Issues running some parts of the project.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research web sockets progressed into protocol overview and how it can overcome the limitations of HTTP/NDS based technology

  - Resolved dependency issues on the repositories

  - Wrote a document for what to keep in mind when trying to implement the WebSocket protocol

  - Setup VM for Linux

  - Looked into data formats

- What is planned to be done until the next scrum meeting?

  - Research into ensuring that both the client and server sides of the application can support the WebSocket protocol

  - Continue research  message format for data exchange over WebSocket. JSON is a common choice due to its ease of use and compatibility with most programming languages so it might an option

  - Try contacting the product owner’s development contact to see the precise objective of the WebSocket implementation

- What are the hurdles?

  - Issue running to the emulator for the pads. Not a serious issue now but we need to resolve before attempting a WebSocket implementation

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Followed along with UI criteria and features to make a list of needed features to implement using Android Studio x Flutter, could still use more content.

- What is planned to be done until the next scrum meeting?

  - Continue revising features that have yet to be realized into the application interface and tested for bugs and put in my list.

- What are the hurdles?

  - No hurdles.