Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time:  9:30 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on merging and pushing the application to github

- What is planned to be done until the next scrum meeting?

  - Modify PlaySetUp item to have minutes, seconds, and number of hits instead of a string.

  - Timer Page

- What are the hurdles?

  - Time Management

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued the IOT Hub setup

  - Tried granting access to others

  - Worked on testing pad communication

- What is planned to be done until the next scrum meeting?

  - Figure out Azure issues and finish emulator

- What are the hurdles?

  - Azure free account limit

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created page for the color picker menu imported the color buttons from figma.

- What is planned to be done until the next scrum meeting?

  - Add the functionality and logic to the buttons and color picker page

- What are the hurdles?

  - No hurdles.