Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time:  9:30 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Modified Play Set Up item and database to a more reliable model

- What is planned to be done until the next scrum meeting?

  - Timer Page

- What are the hurdles?

  - Health issues. Severe headache, and vomiting. Struggled to get on my feet and movement in general.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Figured out what was causing the share issue on Azure. Ran out of free credits. Will wait until next free credits are available

  - Continued to work on WebSocket methods

- What is planned to be done until the next scrum meeting?

  - Finish WebSocket methods in Dart

  - Continue testing emulator features

- What are the hurdles?

  - Azure free account limit

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I was able to fix errors with the development environment after messing with the routing to the color picker page it may have delayed me.

- What is planned to be done until the next scrum meeting?

  - Finalize the implementation for the color picker menu.

- What are the hurdles?

  - Time Management.