Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time:  9:25 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Modified Play Set Up item and database to a more reliable model

- What is planned to be done until the next scrum meeting?

  - Timer Page

- What are the hurdles?

  - Health issues. Severe headache, and vomiting. Struggled to get on my feet and movement in general.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue azure setup

- What is planned to be done until the next scrum meeting?

  - Continue setting up the emulator features

  - Try and see if I can get more Azure credit via Azu

- What are the hurdles?

  - Azure free account limit

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created errors involving the assets and routing.

- What is planned to be done until the next scrum meeting?

  - Fix problems with assets folder and missing routing linking some features to the app home page UX.

- What are the hurdles?

  - Time constraints with challenging systems programming homework and intro to ML homework.