Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 8:30 pm

End time: 8:40 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attempted to run project in VM for pads (hardware related to project)

- What is planned to be done until the next scrum meeting?

  - Fix installation issues in linux VM

  - Continue researching communication technologies

- What are the hurdles?

  - Issues running part of the project in VM

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research web sockets progressed into protocol overview and how it can overcome the limitations of HTTP/NDS based technology

  - Looked into data formats

- What is planned to be done until the next scrum meeting?

  - Research into ensuring that both the client and server sides of the application can support the WebSocket protocol

  - Continue research  message format for data exchange over WebSocket. JSON is a common choice due to its ease of use and compatibility with most programming languages so it might an option

  - Try contacting the product owner’s development contact to see the precise objective of the WebSocket implementation

  - Run the Linux VM to complete the setup

- What are the hurdles?

  - Issue running to the emulator for the pads. Not a serious issue now but we need to resolve before attempting a WebSocket implementation

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Accomplished a complete list of features present in the applications user interface that are not listed in the figma.

- What is planned to be done until the next scrum meeting?.

  - The fastest to implement feature is what I will choose to do the next time I work on the project

- What are the hurdles?

  - No hurdles this time around.