Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time: 9:40 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started to work on the timer page that is part of the UI epic

- What is planned to be done until the next scrum meeting?

  - Continue working on timer page

  - Attempt to translate figma into code

- What are the hurdles?

  - Understanding widgets needed to visualize the timer

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started testing features on Azure environment

  - Integrated some of the newly developed features by teammates do they can communicate with emulator

- What is planned to be done until the next scrum meeting?

  - Continue setting up the emulator features

  - Continue Testing pad features

  - Continue integrating features so they communicate with the pads

- What are the hurdles?

  - Azure free account limit

  - Schedule is difficult to manage due to release schedule at internship

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Planned the next tasks for this sprint and managed to resolve a pending question.

- What is planned to be done until the next scrum meeting?

  - Plan with team captain to merge some changes and verify that the UX changes meet requirements and criteria.

- What are the hurdles?

  - Communication hurdles.