Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:20 pm

End time: 9:30 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Met with product owner and discussed the goals for the following sprint

  - Researched ways to deliver timer page in the project

- What is planned to be done until the next scrum meeting?

  - Continue working on timer page

  - Attempt to translate figma into code

- What are the hurdles?

  - None

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint Planning meeting was done to decide on user stories for final sprint

  - Coordinated with Gummi to get a physical pad and edit the firmware.

  - Reviewed some content on ways to set up features and test them on IoT Hub

- What is planned to be done until the next scrum meeting?

  - Continue IoT Hub testing and learning intricacies to have as much of it ready to set it up for product owner and future users

- What are the hurdles?

  - None

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Met with product owner and team for sprint planning

  - Resolved some bugs on my code

- What is planned to be done until the next scrum meeting?

  - Determine which UI features I should be focused on.

- What are the hurdles?

  - Time constraints with other classes and such.