Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time: 9:15 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on Timer page

- What is planned to be done until the next scrum meeting?

  - Continue working on timer page

- What are the hurdles?

  - Loading widget methods

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue IoT Hub testing and learning intricacies to have as much of it ready to set it up for product owner and future users

- What is planned to be done until the next scrum meeting?

  - Look into Raspberry Pi firmware editing practices

  - Watch demos on how to safely access Rasberry Pi SD cards

- What are the hurdles?

  - None

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created the necessary components to route the Learn More button to the Skillcourt website

- What is planned to be done until the next scrum meeting?

  - Obtain link to correct page on Skillcourt website and finalize UX changes.

- What are the hurdles?

  - Fixing my emulator in Android Studio.