Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:20 pm

End time: 9:30 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued working on the UI epic

- What is planned to be done until the next scrum meeting?

  - Continue working on timer page

  - Implement logic of the game set up in the play timer

  - Fix saved games, make it clickable

- What are the hurdles?

  - Catching up with other classes

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Look into Raspberry Pi firmware editing practices

  - Watch demos on how to safely access Raspberry Pi SD cards

  - Scheduled pickup time for physical pads with product owner

- What is planned to be done until the next scrum meeting?

  - Continue looking into Raspberry Pi firmware editing practices

  - Continue watching demos on how to safely access Raspberry Pi SD cards

  - Follow up with product owner about getting the pads since schedule doenst seem to link up

- What are the hurdles?

  - Trouble coordinating with product owner to get the pads

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Made sure assets folder contained necessary components

- What is planned to be done until the next scrum meeting?

  - Finish the FERPA release form ! + Communicate extra with team about posters

- What are the hurdles?

  - Scheduling and captains phone being hacked.