Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time: 9:30 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Save page now allows for deletion of existing games

  - Added and modified methods, readapting some of the previous code

- What is planned to be done until the next scrum meeting?

  - Continue working on timer page

  - Implement logic of the game set up in the play timer

- What are the hurdles?

  - Refactoring the code

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue looking into Raspberry Pi firmware editing practices

  - Continue watching demos on how to safely access Raspberry Pi SD cards

  - Pickup the pads for testing

- What is planned to be done until the next scrum meeting?

  - Start work on the physical pads to extract SD card

- What are the hurdles?

  - None

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Looked at requirements for the poster

- What is planned to be done until the next scrum meeting?

  - Express thoughts and concerns about said poster to beloved team members.

- What are the hurdles?

  - Also working on a project for Software Engineering 2, time constraints.