Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 7:00 pm

End time: 7:10 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I am still working with the VM to run firmware (hardware related to project).

  - Helped Luis with the Flutter app set up.

  - I checked the Flutter UI part briefly.

- What is planned to be done until the next scrum meeting?

  - Fix installation issues in linux VM.

  - Continue researching communication technologies.

  - Evaluate how the firmware works with the app and based on that proceed with the research.

- What are the hurdles?

  - Issues running part of the project in VM.

  - The Flutter project shows errors for Luis.

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research into ensuring that both the client and server sides of the application can support the WebSocket protocol

  - Decided to bring up the Websocket details at next meeting

  - Looked into Websocket alternative Kafka, might recommend depending on further discussion with the product owner

- What is planned to be done until the next scrum meeting?

  - Keep researching Kafka

  - Start implementation tests for the WebSocket connection

  - Run the Linux VM to complete the setup

- What are the hurdles?

  - Luis has issues running the flutter app

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Managed to obtain a form of changing UX features and managing Screen Flow obtaining this ability took some time.

- What is planned to be done until the next scrum meeting?.

  - Correct brightness button feature on the app’s setting page, it doesn't do anything the same with FAQ page Feedback and Color.

- What are the hurdles?

  - Inconsistencies with running flutter in the android sdk environment.