Sprint Retrospective Meeting Minutes

Attendees: Johan Balcerio, Johnny Casares, Luis Chavez

Start time: 8:00 pm

End time: 8:20 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - For the most part we measured the team velocity correctly. Some user stories took unexpectedly longer so we had to push their completion to the next sprint

- Did we do a good job estimating the points (time required) for each user story?

  - Mostly a good job, user story #3 was more complicated than expected since research was needed before we could start implementation. Which can be attributed to the user story being tacked on last during sprint planning.

- Did each team member work as scheduled?

  - Each team member worked as scheduled but some delays were caused by some team members being unable to set up the environment fully.

What went right?

- Web sockets work on local machine awaiting commits and possible conflicts.

- UI play set up is mostly done.

- Clean up of the code.

How to address the issues in the next sprint?

- How to improve the process?

  - Better personal time management.

- How to improve the product?

  - Start implementation of features outlined in the figma but never implemented by the previous capstone team.