Sprint Retrospective Meeting Minutes

Attendees: Johan Balcerio, Johnny Casares, Luis Chavez

Start time: 8:15 pm

End time: 8:30 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - For the most part we measured the team velocity correctly.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, this time we estimated the points accurately. We are very proud of our work.

- Did each team member work as scheduled?

  - Each team member worked as scheduled

What went right?

- Most methods that need to communicate with the pads seem able to send information using the WebSocket connection. Will need to finish setting up the emulator before that to be able to say it is finished

How to address the issues in the next sprint?

- How to improve the process?

  - Coding sessions with team members to help concentration and resolve issues quickerHow to improve the product?

  - Get rid of some redundant UI features.