Sprint Retrospective Meeting Minutes

Attendees: Johan Balcerio, Johnny Casares, Luis Chavez

Start time: 9:00 pm

End time: 9:20 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - For the most part we measured the team velocity correctly excluding unforeseen and unavoidable issues.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, this time we estimated the points accurately. We are very proud of our work.

- Did each team member work as scheduled?

  - The captain Johnny was facing some health issues and was out of commission until his health issues were resolved. Team member Johan had release week at his SWE internship and had a tough time balancing out his schedule..

What went right?

- Most methods that need to communicate with the pads seem able to send information using the WebSocket connection. Will need to finish setting up the emulator before that to be able to say it is finished

- Team continued working and communicating despite the temporary absence of the captain. Very happy with their support.

- How to address the issues in the next sprint?

  - Avoid health issues

- How to improve the product?

  - Get rid of redundancy in the code.

- How to improve the process?

  - Coding sessions with team members to help concentration and resolve issues quicker