Sprint Planning Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez, Gummi Oxndal

Start time: 8:50 pm

End time: 9:00 pm

After discussion, the velocity of the team was estimated to be 13 assuming all user stories all completed this sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: Posters by Nov 27 (3)

- User Story #2: Work on final deliverable by December 1 (3)

- User Story #3: project information by Nov 29 (3)

- User Story #4: Update firmware in the pads (2)

- User Story #5: Merge all changes into a working branch (2)

The team members indicated their willingness to work on the following user stories.

- Johnny Casares

- User Story # 1

- User Story # 2

- User Story # 3

- User Story # 5

- Johan Balceiro

- User Story # 1

- User Story # 2

- User Story # 3

- User Story # 4

- User Story # 5

- Luis Chavez

- User Story # 1

- User Story # 2

- User Story # 3

- User Story # 5