Sprint Planning Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez, Gummi Oxndal

Start time: 12: 00pm

End time: 12: 30 pm

After discussion, the velocity of the team was estimated to be 10, we will endeavor to meet this approximation.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority. For now the product owner has decided to focus the team’s efforts into research, future sprints will focus on development.

- User Story #1 (5 points): Research and document findings on the communication protocols discussed, such as web sockets and mdns. Research alternatives that might be applicable.

- User Story #2 (2.5 points):  Download, setup, and test application to understand its mechanics.

- User Story #3 (2.5 points): Check figma and compare it to the current app. Identify aspects to be implemented.

The team members indicated their willingness to work on the following user stories.

- Johnny Casares

- User Story #1: Research and document findings on the communication protocols discussed, such as web sockets and mdns. Research alternatives that might be applicable.

- User Story #2:  Download, setup, and test application to understand its mechanics.

- User Story #3: Check figma and compare it to the current app. Identify aspects to be implemented.

- Johan Balceiro

- User Story #1: Research and document findings on the communication protocols discussed, such as web sockets and mdns. Research alternatives that might be applicable.

- User Story #2:  Download, setup, and test application to understand its mechanics.

- User Story #3: Check figma and compare it to the current app. Identify aspects to be implemented.

- Luis Chavez

- User Story #1: Research and document findings on the communication protocols discussed, such as web sockets and mdns. Research alternatives that might be applicable.

- User Story #2:  Download, setup, and test application to understand its mechanics.

- User Story #3: Check figma and compare it to the current app. Identify aspects to be implemented.