Sprint Planning Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez, Gummi Oxndal, Joseph Quinn

Start time: 12:00 pm

End time: 12:59 pm

After discussion, the velocity of the team was estimated to be 11.25 assuming all user stories all completed this sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story # 1: WebSocket connection implementation (5)

- User Story # 2:  UI Feature Implementation Epic: Part 1 (5)

- Play Timer

- Play Setup Screen

- User Story # 3: Singleton Implementation (2.5)

The team members indicated their willingness to work on the following user stories.

- Johnny Casares

- User Story #2

- User Story #3

- Johan Balceiro

- User Story #1

- User Story #3

- Luis Chavez

- User Story #2

- User Story #3