Sprint Planning Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez, Gummi Oxndal

Start time: 9:00 pm

End time: 9:30 pm

After discussion, the velocity of the team was estimated to be 12 assuming all user stories all completed this sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: Resolving mDNS to Websocket migration issues  (5)

- User Story #2: UI Implementation Epic: Part 3 (5)

- User Story #3: Researching Pad Emulators (1)

- User Story #4: Research Flutter app development further (1)

- User Story #5: Research Rust Implementation of Websocket (1)

The team members indicated their willingness to work on the following user stories.

- Johnny Casares

- User Story # 2

- User Story # 4

- User Story # 5

- Johan Balceiro

- User Story # 1

- User Story # 3

- User Story # 5

- Luis Chavez

- User Story # 2

- User Story # 4