Stock Picker Sprint 1 Planning

Team Planning

Team Name: Stocks

Sprint Summary

Sprint #: 1

Date: 08/28/23

Product Owner: Mark Oliver

Scrum master: Gino Surace

Developer: Sebastian Cubillos

Stories Pulled Into Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As developer, I want to learn NextCloud group meetings, NextCloud groups and file sharing so we can communicate for this project | In progress | Mark, Gino, Sebastian | 10 |
| 2 | As a software developer, I would like to have the necessary development environment on my personal computer to create the program | In progress | Mark, Gino, Sebastian | 10 |

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

Learn to navigate NextCloud.

Total Estimated Velocity: 20

Story Details

StoryID: Story 1

Title 
As developer, I want to learn NextCloud group meetings, NextCloud groups and file sharing so we can communicate for this project

Acceptance Criteria: 
Members in NextCloud groups setup for this class
Make a NextCloud meeting
Store and access files in NextCloud’s virtual drive

Estimate:  10

StoryID: Story 2

Title
As a software developer, I would like to have the necessary development environment on my personal computer to create the program

Acceptance Criteria:
A python environment with the required libraries and the ability to install more as needed.
The ability to run Jupyter Notebooks

Estimate:  10