Stock Picker Sprint 1 Review

Sprint 1 Review Minutes

Sprint #: 1

Date: 09/09/23

Product Owner: Mark Oliver

Scrum master: Gino Surace

Stories Completed in Sprint:

| Story ID | Story Title | Assigned To | Status | Estimate |
| --- | --- | --- | --- | --- |
| 2 | As a software developer, I would like to have the necessary development environment on my personal computer to create the program | Mark, Gino, Sebastian | Completed | 10 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Assigned To | Status | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As developer, I want to learn NextCloud group meetings, NextCloud groups and file sharing so we can communicate for this project | Mark, Gino, Sebastian | In progress | 5 |

Sprint Goal: Where are all the sprint goals achieved? No

Total Velocity: 15