Stock Picker Sprint 2 Backlog Grooming

Sprint 2, Sep 18

Sprint Backlog Grooming Meeting Minutes:

Project: Stocks

Attendees: Mark Oliver, Gino Surace, Sebastian Cubillos

Start time: 4:30 PM

End time: 5:30 PM

After discussion, the velocity of the team for the following sprint was estimated to be 25

The product owner chose the following user stories to be done during the following sprint. They

are ordered based on their priority.

- User Story 3 As a user I want historical stock data so any predictions can be accurate

- User Story 1 As developer, I want to learn NextCloud group meetings, NextCloud groups and file sharing so we can communicate for this project

The team members indicated their willingness to work on the following user stories.

- All members agreed to work on both stories