Stock Picker Sprint 2 Planning

Team Planning

Team Name: Stocks

Sprint Summary

Sprint #: 2

Date: 09/11/23

Product Owner: Mark Oliver

Scrum master: Gino Surace

Stories Pulled Into Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As developer, I want to learn NextCloud group meetings, NextCloud groups and file sharing so we can communicate for this project | In progress | Mark, Gino, Sebastian | 5 |
| 3 | As a user I want historical stock data so any predictions can be accurate | In progress | Mark, Gino, Sebastian | 20 |

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

Learn to navigate NextCloud.  Begin coding the web scraper.

Total Estimated Velocity: 25

Story Details

StoryID: Story 1

Title 
As developer, I want to learn NextCloud group meetings, NextCloud groups and file sharing so we can communicate for this project

Acceptance Criteria: 
Members in NextCloud groups setup for this class
Make a NextCloud meeting
Store and access files in NextCloud’s virtual drive

Estimate:  5

StoryID: Story 3

Title
As a user I want historical stock data so any predictions can be accurate

Acceptance Criteria:
Program visits Nasdaq’s site for the stock
Program navigates to the 5 year historical data
Program downloads the CSV to the correct folder

Estimate:  20