Stock Picker Sprint 4 Backlog Grooming

Sprint 4, Oct 16:

Sprint Backlog Grooming Meeting Minutes:

Project: Stocks

Attendees: Mark Oliver, Gino Surace, Sebastian Cubillos

Start time: 7:30 PM

End time: 8:30 PM

After discussion, the velocity of the team for the following sprint was estimated to be 20

The product owner chose the following user stories to be done during the following sprint. They

are ordered based on their priority.

- User Story 4 As a user I want current day stock data so any predictions can be accurate

- User Story 5 As a developer I want to use stock data from a single CSV file to simplify training the machine learning algorithm

- User Story 6 As a user I want the program to be able to make predictions on multiple stocks so I can make informed choices about the predictions

The team members indicated their willingness to work on the following user stories.

- All members agreed to work on all stories