Stock Picker Sprint 4 Review

Sprint 4 Review Minutes

Sprint #: 4

Date: 10/21/23

Product Owner: Mark Oliver

Scrum master: Sebastian Cubillos

Stories Completed in Sprint:

| Story ID | Story Title | Assigned To | Status | Estimate |
| --- | --- | --- | --- | --- |
| 4 | As a user I want current day stock data so any predictions can be accurate | Mark, Gino, Sebastian | Completed | 5 |
| 5 | As a developer I want to use stock data from a single CSV file to simplify training the machine learning algorithm | Mark, Gino, Sebastian | Completed | 5 |
| 6 | As a user I want the program to be able to make predictions on multiple stocks so I can make informed choices about the predictions | Mark, Gino, Sebastian | Completed | 10 |

Stories NOT Completed in Sprint:

None all stories pulled in completed

Sprint Goal: Where are all the sprint goals achieved? Yes

Total Velocity: 20