# Meeting notes

- October 30th, 2023 via Discord

- Juliana, Megan, Giovanni

## Tasks

- Juliana worked on inputting data into the DB

- Juliana and Megan worked on establishing a remote connection to DB

- The Team has decided to halt progress on the application due to security issues.

- The Team discussed previous code that has been implemented and how to recover it.

## Agenda

- Recover previous code prior to security breach.

## Recap from last meeting

- Worked on fleshing out the database.

## Discussion

- Discussed on distributing tasks for the coming sprint and future directions of the project.