Sprint Retrospective Meeting Minutes

Project: Warehouse Management System

Attendees: Juliana Pranckevicius, Megan Wee-Tom, Giovanni Hasbun-Prinstein

Start time: 5:00 PM

End time: 6:00 PM

Date: 9/24/2023

What went wrong? Did we do a good job estimating our team's velocity?

  - Juliana Pranckevicius: We didn’t really do a great job at it, while we were active there’s just a lot of stuff we don’t know how to do, this mixed with first exams for our senior-level classes made it incredibly hard to be consistent and on top of the project.

  - Megan Wee-Tom: Taking into account for everyone’s individual schedules when assigning tasks. As a result, our velocity was slower than expected

  - Giovanni Hasbun-Prinstein: I don’t think we did the best as measuring our velocity because we didn’t plan for the various exams and work related tasks we all had individually.

Did we do a good job estimating the points (time required) for each user story?

  - Juliana Pranckevicius: No, we didn’t seem to have. The points were missed on some days, again due to the amount of work that we individually got thrown at us from school itself. The time required for the time available ratio makes it impossible for us who work and take classes to feasibly work 15 hours a week on this project.

  - Megan Wee-Tom: No, while we did complete some, we didn’t finish all the tasks assigned.

  - Giovanni Hasbun-Prinstein: No. We overestimated how much we would all be able to handle while juggling outside factors.

Did each team member work as scheduled?

  - Juliana Pranckevicius: No, and I could not. Keeping a balance between school, the amount of work needed, as well as work makes it very difficult.

  - Megan Wee-Tom: Somewhat. Everyone worked on something a bit but definitely not as scheduled.

  - Giovanni Hasbun-Prinstein: For the first week we were able to, but I did not properly pace myself and it caused me to experience some burnout while handling other tasks.

What went right?

  - Juliana Pranckevicius: We were able to establish some goals we want to set for the creation of the database and baseline the project more quickly by addressing that essential part of it.

  - Megan Wee-Tom: We managed to completely flesh out the UML diagram and started on some pseudocode for the project.

  - Giovanni Hasbun-Prinstein: We were able to communicate very efficiently to where we were failing, and then try to cover those areas and to help out.

How to address the issues in the next sprint? How to improve the process?

  - Juliana Pranckevicius: It’s not something I know how to do, and it certainly will be difficult to implement anything we come up with as a lot of it is out of our control and can be detrimental to our futures.

  - Megan Wee-Tom: Keep our individual lives into account when assigning tasks and features.

  - Giovanni Hasbun-Prinstein: We need to come in with a more realistic but efficient plan that we would be following.

How to improve the product?

  - Juliana Pranckevicius: The product can be improved with some extra help, to be honest a lot of the team is also in the dark with the expectations of how fast we should be going even if we do set it ourselves.

  - Megan Wee-Tom: Research more into APIs and what needs to be done to include the feature the PO wants.

  - Giovanni Hasbun-Prinstein: We can always improve by learning new ways to handle methods or classes. There is no such thing as a perfect code.