Sprint Retrospective Meeting Minutes

Project: Warehouse Management System

Attendees: Juliana Pranckevicius, Megan Wee-Tom, Giovanni Hasbun-Prinstein

Start time: 5:00 PM

End time: 6:00 PM

Date: 10/8/2023

What went wrong? Did we do a good job estimating our team's velocity?

  - Juliana Pranckevicius: Our team’s velocity is better in scope now, we have an idea of where we’ll end up and are trying to push through even more than what we believe we’ll have as the end product.

  - Megan Wee-Tom: Establishing effective communication with the PO. It was difficult to contact him at times.

  - Giovanni Hasbun-Prinstein: We underestimated the amount of research that went into our API hunt.

Did we do a good job estimating the points (time required) for each user story?

  - Juliana Pranckevicius: The points themselves are difficult to estimate considering how volatile schedules are in our senior years.

  - Megan Wee-Tom: We were a little bit too ambitious with our user points, but we managed to get a good amount of work done this week.

  - Giovanni Hasbun-Prinstein: We did a very good job estimating our work force during this sprint

Did each team member work as scheduled?

  - Juliana Pranckevicius: As of this sprint we worked well in terms of scheduling with minor delays.

  - Megan Wee-Tom: Yes, each member helped work on the Figma document for the UI and start on the application itself.

  - Giovanni Hasbun-Prinstein: Each member did what they had to do

What went right?

  - Juliana Pranckevicius: We really got the mock up done and well built to give us perfect ideas to mold and make our product function while being similar in structure.

  - Megan Wee-Tom: Finishing a draft of the UI and starting on the basic functionality of the application.

  - Giovanni Hasbun-Prinstein: Planning the sprint with our personal lives in mind helped greatly

How to address the issues in the next sprint? How to improve the process?

  - Juliana Pranckevicius: It’s not something I know how to do, and it certainly will be difficult to implement anything we come up with as a lot of it is out of our control and can be detrimental to our futures.

  - Megan Wee-Tom: discuss wit the team members and PO about problems that arise.

  - Giovanni Hasbun-Prinstein: Constant communication will always help us address the issues we have

How to improve the product?

  - Juliana Pranckevicius: The product can be improved with some extra help, to be honest a lot of the team is also in the dark with the expectations of how fast we should be going even if we do set it ourselves.

  - Megan Wee-Tom: Continue debugging and working on the API.

  - Giovanni Hasbun-Prinstein: We can always improve by creating our API and making it functional.