Sprint Retrospective Meeting Minutes

Project: Warehouse Management System

Attendees: Juliana Pranckevicius, Megan Wee-Tom, Giovanni Hasbun-Prinstein

Start time: 5:00 PM

End time: 6:00 PM

Date: 10/22/2023

What went wrong? Did we do a good job estimating our team's velocity?

  - Juliana Pranckevicius: We did a good job estimating it despite being slow- we’re unfortunately a group with heavy outside commitment.

  - Megan Wee-Tom: Effectively managing our time. Our team had obstacles while working on the user stories due to personal commitments.

  - Giovanni Hasbun-Prinstein: Time management, we overestimated our strengths with our workload.

Did we do a good job estimating the points (time required) for each user story?

  - Juliana Pranckevicius: We estimated the points more closely now. We have yet to get it fully correct, but schedules are vastly unpredictable.

  - Megan Wee-Tom: We did alright in estimating the time required. Worked slower than usual.

  - Giovanni Hasbun-Prinstein: We did good in estimating the time required, while we worked a bit slower we still did the work we had an idea of.

Did each team member work as scheduled?

  - Juliana Pranckevicius: We worked as scheduled and at the least tried to.

  - Megan Wee-Tom: Each team member worked on their respective user stories.

  - Giovanni Hasbun-Prinstein: Each team member worked on their respective user stories.

What went right?

  - Juliana Pranckevicius: We were able to set up a github PLUS the database and get it up and running locally for each team member, updating thru the github each and every time.

  - Megan Wee-Tom: Establishing the basics on the database.

  - Giovanni Hasbun-Prinstein: Have everyone on the same page in the databases.

How to address the issues in the next sprint? How to improve the process?

  - Juliana Pranckevicius: It’s difficult to address these issues as they’re really far out of our control if we want to succeed in the multiple aspects of our personal and academic lives and can prove to be a real challenge to implement improvement.

  - Megan Wee-Tom: Keep out personal commitments into account when assigning and making user stories. Continue communicating with each other when we can’t work as scheduled.

  - Giovanni Hasbun-Prinstein: Make sure we properly reserve time for the project as well as our personal responsibilities and well being.

How to improve the product?

  - Juliana Pranckevicius: The product’s improvement could be improved with the correct implementations and asses that thru a ranking of importance.

  - Megan Wee-Tom: Assess the most important features to implement first.

  - Giovanni Hasbun-Prinstein: Create a list from most important to least important.