Sprint 1

Sprint Backlog Grooming Meeting Minutes: 30 minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Jonathan Oviedo, Nicolas Bello, Chris Poellabauer

Start time: 12:30 PM

End time: 1:00 PM

After discussion, the velocity of the team for the following sprint was estimated to be 15.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 1: Implement the landing page.

- User Story 2: Implement the sign-in page.

- User Story 3: Implement the sign-up form page.

- User Story 4: Create a documentation foundation for UI and further improvements/additions for teams.

The team members indicated their willingness to work on the following user stories:

- Jordan Bravo

  - User Story 1: Implement the landing page.

  - User Story 4: Create a documentation foundation for UI and further improvements/additions for teams.

- Nicolas Bello

  - User Story 4: Create a documentation foundation for UI and further improvements/additions for teams.

  - User Story 2: Implement the sign-in page.

- Jonathan Oviedo

  - User Story 4: Create a documentation foundation for UI and further improvements/additions for teams.

  - User Story 3: Implement the sign-up form page.

Sprint 2

Sprint Backlog Grooming Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Jonathan Oviedo, Nicolas Bello, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team for the following spring was estimated to be 15.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 1: Implement Dashboard

- User Story 2: Implement User Sign Up Option Page

- User Story 3: Implement Registration Form

- User Story 4: Implement User Drawer (With Log Out and Settings Page Options)

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 3: Implement Registration Form

  - User Story 4: Implement User Profile Icon (With Log Out and Settings Page Options)

- Jonathan Oviedo

  - User Story 1: Implement Dashboard.

- Nicolas Bello

  - User Story 2: Implement User Sign Up Option Page

Sprint 3

Sprint Backlog Grooming Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team for the following spring was estimated to be 15.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 1: Implement Admin Page for Accessing and Managing Providers in Facility

- User Story 2: Implement Settings Edit Page

- User Story 3: Implement User Drawer

- User Story 4: Add Tests for Existing Code

- User Story 5: Improve Documentation, Local Environment Development

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 3: Implement User Drawer

  - User Story 4: Add Tests for Existing Code

  - User Story 5: Improve Documentation, Local Environment Development

- Jonathan Oviedo

  - User Story 2: Implement Settings Edit Page

- Nicolas Bello

  - User Story 1: Implement Admin Page for Accessing and Managing Providers in Facility

Sprint 4

Sprint Backlog Grooming Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Jonathan Oviedo, Nicolas Bello, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team for the following spring was estimated to be 15.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 1: Create Route Guards for Signed In Users

- User Story 2: Create Contacts Page with Add Contacts

- User Story 3: Expand Home Page to Modern Look

- User Story 4: Create User Profile Drop Down Menu with Settings Page

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 2: Create Contacts Page with Add Contacts

  - User Story 1: Create Route Guards for Signed In Users

- Jonathan Oviedo

  - User Story 3: Expand Home Page to Modern Look

  - User Story 4: Create User Profile Drop Down Menu with Settings Page

- Nicolas Bello

  - User Story 3: Expand Home Page to Modern Look

  - User Story 4: Create User Profile Drop Down Menu with Settings Page

Sprint 5

Sprint Backlog Grooming Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team for the following spring was estimated to be 18.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 1: Implement Landing Page for Contacts Route

- User Story 2: Implement Page for Pending Contact Requests

- User Story 3: Implement Page for Contact List

- User Story 4: Implement Backend Logic for Contacts Route

- User Story 5: Reroute User to Home Page After Login

- User Story 6: Document and Write Tests for Previous Features

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 4: Implement Backend Logic for Contacts Route

  - User Story 5: Reroute User to Home Page After Login

- Jonathan Oviedo

  - User Story 1: Implement Landing Page for Contacts Route

  - User Story 2: Implement Page for Pending Contact Requests

  - User Story 3: Implement Page for Contact List

- Nicolas Bello

  - User Story 1: Implement Landing Page for Contacts Route

  - User Story 2: Implement Page for Pending Contact Requests

  - User Story 3: Implement Page for Contact List

Sprint 6

Sprint Backlog Grooming Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Jonathan Oviedo, Nicolas Bello, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team for the following spring was estimated to be 15.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 1: Ensure Running Functionality of Current State of App

- User Story 2: Document What’s Missing

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 1: Ensure Running Functionality of Current State of App

  - User Story 2: Document What’s Missing

- Nicolas Bello

  - User Story 1: Ensure Running Functionality of Current State of App

  - User Story 2: Document What’s Missing

- Jonathan Oviedo

  - User Story 1: Ensure Running Functionality of Current State of App

  - User Story 2: Document What’s Missing

Sprint 7

Sprint Backlog Grooming Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team for the following spring was estimated to be 18.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 1: Finish Final Deliverable

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

- User Story 1: Finish Final Deliverable