### Sprint 1

Sprint Planning Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Nicolas Bello, Jonathan Oviedo, Christian Poellabauer (PO)

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Research Google Flutter for Development and Scalability and Cross-Developing to Web Based Platforms from Mobile

- User Story 2: Research Architectural Design and Infrastructure

- User Story 3: Research Integration Possibilities with Python and other Technologies

- User Story 4: UI/UX of Application

The team members indicated their willingness to work on the following user stories:

- Jonathan Oviedo

  - User Story 3: Research Integration Possibilities with Python and other Technologies

- Jordan Bravo

  - User Story 2: Research Architectural Design and Infrastructure

  - User Story 4: UI/UX of Application

- Nicolas Bello

  - User Story 1: Research Google Flutter for Development and Scalability and Cross-Developing to Web Based Platforms from Mobile

### Sprint 2

Sprint Planning Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 5: Implement Landing Page

- User Story 6: Implement Login Page

- User Story 7: Set up NgRx, Documentation, Guidelines and Initial Commit of Project

- User Story 8: Setting up Firebase + Introducing Fake Data

- User Story 9: Implement Routes Depending on User being Patient or Provider

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 7: Set up NgRx, Documentation, Guidelines and Initial Commit of Project

  - User Story 8: Setting up Firebase + Introducing Fake Data

- Jonathan Oviedo

  - User Story 5: Implement Landing Page

- Nicolas Bello

  - User Story 6: Implement Login Page

  - User Story 9: Implement Routes Depending on User being Patient or Provider

### Sprint 3

Sprint Planning Meeting Minutes: 30 Minutes

Project: NeuroTask

Attendees: Nicolas Bello, Jordan Bravo, Jonathan Oviedo, PO

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team was estimated to be 18.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 10: Implement Dashboard

- User Story 11: Implement User Sign Up Option Page

- User Story 12: Implement Registration Form

- User Story 13: Implement User Drawer

- User Story 14: Redesign Firestore Database to Accommodate for Facilities, Admins, Providers and Patients

- User Story 15: Implement Email Verification for New Accounts

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 12: Implement Registration Form

  - User Story 11: Implement User Sign Up Option Page

  - User Story 14: Redesign Firestore Database to Accommodate for Facilities, Admins, Providers and Patients

- Nicolas Bello

  - User Story 10: Implement Dashboard

  - User Story 15: Implement Email Verification for New Accounts

- Jonathan Oviedo

  - User Story 10: Implement Dashboard

  - User Story 15: Implement Email Verification for New Accounts

### Sprint 4

Sprint Planning Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 16: Implement Backend Logic for New Provider Creation and Handling.

- User Story 17: Create Tests for Existing Functionality.

- User Story 18: Dashboard Responsiveness and Route Guarding.

The team members indicated their willingness to work on the following user stories.

- Nicolas Bello

  - User Story 17: Create Tests for Existing Functionality.

  - User Story 18: Dashboard Responsiveness and Route Guarding.

- Jonathan Oviedo

  - User Story 17: Create Tests for Existing Functionality.

  - User Story 18: Dashboard Responsiveness and Route Guarding.

- Jordan Bravo

  - User Story 16: Implement Backend Logic for New Provider Creation and Handling.

  - User Story 17: Create Tests for Existing Functionality.

### Sprint 5

Sprint Planning Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team was estimated to be 21 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 19: MVP of Contacts Page for a User

- User Story 20: Password Forgot Feature

- User Story 21: Login Via Gmail

- User Story 22: Route Guards for Route Protection

- User Story 23: Finalize the Side Nav for MVP

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 20: Password Forgot Feature

  - User Story 21: Login Via Gmail

  - User Story 22: Route Guards for Route Protection

- Nicolas Bello

  - User Story 22: Route Guards for Route Protection

  - User Story 23: Finalize the Side Nav for MVP

- Jonathan Oviedo

  - User Story 19: MVP of Contacts Page for a User

  - User Story 20: Password Forgot Feature

### Sprint 6

Sprint Planning Meeting Minutes: 30 minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Jonathan Oviedo, Nicolas Bello, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team was estimated to be 24.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 24: Implement Landing Page for Contacts Route

- User Story 25: Implement Page for Pending Contact Requests

- User Story 26: Implement Page for Contact List

- User Story 27: Implement Backend Logic for Contacts Route

- User Story 28: Document Previous Features

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 27: Implement Backend Logic for Contacts Route

  - User Story 28: Document Previous Features

- Jonathan Oviedo

  - User Story 26: Implement Page for Contact List

  - User Story 25: Implement Page for Pending Contact Requests

  - User Story 28: Document Previous Features

- Nicolas Bello

  - User Story 24: Implement Landing Page for Contacts Route

  - User Story 28: Document Previous Features

  - User Story 25: Implement Page for Pending Contact Requests

### Sprint 7

Sprint Planning Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo, Chris Poellabauer

Start time: 3:30 PM

End time: 4:00 PM

After discussion, the velocity of the team was estimated to be 18.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 29: Prepare for Showcase.

- User Story 30: Document Remaining Code.

The team members indicated their willingness to work on the following user stories.

- Jordan Bravo

  - User Story 29: Prepare for Showcase.

  - User Story 30: Document Remaining Code.

- Jonathan Oviedo

  - User Story 29: Prepare for Showcase.

  - User Story 30: Document Remaining Code.

- Nicolas Bello

  - User Story 29: Prepare for Showcase.

  - User Story 30: Document Remaining Code