## Sprint 1 Review

Review Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Jonathan Oviedo, Nicolas Bello

Start time: 5:00 PM

End time: 5:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 5: Implement Landing Page

- User Story 6: Set up NgRx, Documentation, Guidelines and Initial Commit of Project

- User Story 7: Setting up Firebase + Introducing Fake Data

- User Story 8: Implement Login Page

- User Story 9: Implement Routes Depending on User being Patient or Provider

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

## Sprint 2 Review

Review Meeting Minutes: 30 minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Jonathan Oviedo, Nicolas Bello

Start time: 4:30 PM

End time: 5:00 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 5: Implement Landing Page

- User Story 6: Implement Login Page

- User Story 7: Set up NgRx, Documentation, Guidelines and Initial Commit of Project

- User Story 8: Setting up Firebase + Introducing Fake Data

- User Story 9: Implement Routes Depending on User being Patient or Provider

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- N/A

## Sprint 3 Review

Review Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo

Start time: 5:00 PM

End time: 5:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story 10: Implement Dashboard

- User Story 11: Implement User Sign Up Option Page

- User Story 12: Implement Registration Form

- User Story 13: Redesign Firestore Database to Accommodate for Facilities, Admins, Providers and Patients

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 14: Implement User Drawer

- User Story 15: Implement Email Verification for New Accounts

## Sprint 4 Review

Review Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo

Start time: 4:00 PM

End time: 4:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 16: Implement Backend Logic for New Provider Creation and Handling.

- User Story 17: Create Tests for Existing Functionality.

- User Story 18: Dashboard Responsiveness and Route Guarding.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 18: Dashboard Responsiveness and Route Guarding

  - While this story was being worked on, we decided to split it into the upcoming sprint because route guarding was yet to be implemented.

## Sprint 5 Review

Review Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Nicolas Bello, Jonathan Oviedo

Start time: 4:00 PM

End time: 4:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 19: MVP of Contacts Page for a User

- User Story 20: Password Forgot Feature

- User Story 21: Route Guards for Route Protection

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 22: Finalize the Side Nav for MVP

  - Side nav requires more work to function within Angular’s component-based system and implementation of NGX Bootstrap library.

- User Story 23: Login Via Gmail

  - Due to the complications that arose with the password reset feature and having to transition from Firebase built-in password reset to a custom system, we were not able to prioritize login features with Gmail at this time.

## Sprint 6 Review

Review Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Jonathan Oviedo, Nicolas Bello

Start time: 4:00 PM

End time: 4:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 24: Implement Landing Page for Contacts Route

- User Story 25: Implement Page for Pending Contact Requests

- User Story 26: Implement Page for Contact List

- User Story 27: Implement Backend Logic for Contacts Route

- User Story 28: Document Previous Features

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

## Sprint 7 Review

Review Meeting Minutes: 30 Minutes

Project: Web Based Neurological Assessment

Attendees: Jordan Bravo, Jonathan Oviedo, Nicolas Bello

Start time: 4:00 PM

End time: 4:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 29: Prepare for Showcase.

- User Story 30: Document Remaining Code

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.