Sprint 1 Backlog Meeting Minutes:

Project: FIU IoT Device Inventory Management

Attendees: Zipporah, Michael, Khaled

Start time: 11:00am

End time: 11:30am

Date: 09/05/2023

After discussion, the velocity of the team for the following sprint was estimated to be 2 weeks

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- Overview of Product for User Stories: The FIU IoT Device Management and Monitoring Platform is a comprehensive solution designed to simplify the management, monitoring, and optimization of a diverse range of IoT devices within an organization. It provides a centralized platform for administrators and operators to efficiently handle IoT devices, ensuring their proper functioning, security, and maintenance. The platform offers real-time insights, proactive alerting, and robust reporting to enhance the overall management of IoT devices.

- User Goal: As a system administrator responsible for managing our organization's IoT devices, I want to efficiently keep track of all IoT devices in our inventory, so that I can ensure their proper functioning, security, and maintenance.

The team members indicated their willingness to work on the following user stories.

Zipporah:

- Continue to focus on research for SQL, as that is the Database management system, we will be working with to create the inventory – 1 week

- Create list of information that should be stored in the Database - 1-2 days

- Create an example Database of how our inventory should look - 1 week

Khaled Khashashneh:

  - Doing the research for planning between using the barcodes and the QR codes

  - I continue doing the research for which type of dimensional visual representation we need to use.

  - Started focusing on researching barcodes rather than QR codes

Michael:

- Done research on both methods of either a Raspberry PI or Mobile device and a potential architecture for both. Will reach out to professor on which route to go as this will be the first dividing branch and potential monetary purchases.