Sprint 1 Retrospective Meeting Minutes

Project: FIU IoT Device Inventory Management

Attendees: Zipporah, Khaled

Date: 9.10.2023

Start time: 11:15am

End time: 11:40 am

What went wrong?

- Understanding the project fully and what the product owner wants when it comes to the project

  - How to implement all the information that will be stored in the database to the platform

Did we do a good job estimating our team's velocity?

- Yes

Did we do a good job estimating the points (time required) for each user story?

- Yes

Did each team member work as scheduled?

- Yes

What went right?

- Finding the platforms, we will be using for the project, which will be SQL and Python

How to address the issues in the next sprint?

- We have to communicate better with all members including the product owner

How to improve the process?

- Process is still ongoing

How to improve the product?

- Product is still in progress of being made