Daily Stand Up - 8

Date: 09/20/2023

Attendees: Zipporah, Khaled, Michael,Yassine, Esteban, Haran

Start time: 12:00pm

End time: 12:30 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - Continue to work on Database aspect of the app

    - Do research on Security aspect of protecting the database information

  - Will work with team in creating the prototype application

- What is planned to be done until the next scrum meeting?

  - Continue working on Database aspect

  - Will work with team in creating the prototype application

- What are the hurdles?

  - Creating the prototype mobile application

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - Continuing to create the interface for the mobile phone app for android

- What is planned to be done until the next scrum meeting?

  - Learning the api for both the nfc and bar codes

- What are the hurdles?

none

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Looking at videos to get familiar on creating the app

- What is planned to be done until the next scrum meeting?

  - Continuing watching the videos for creating the app

- What are the hurdles?

  - I dont have expierence with android apps