Sprint 2 Planning Meeting Minutes

Project Name: FIU IoT Device Inventory Management

Attendees: Zipporah, Khaled

Date: 09/10/2023

Start time: 12:00pm

End time: 12:20pm

Product owner:  Professor Uluagac

Product owner User story: As a system administrator responsible for managing our organization's IoT devices, I want to efficiently keep track of all IoT devices in our inventory, so that I can ensure their proper functioning, security, and maintenance.

Michael :.

Khaled : Will begin on finding how to implement the barcodes with the Project.

Zipporah : Will begin working on gathering Device information that will go in the database

This sprint is a highly level overview of what each member will doing throughout the semester

Sprint 1: Research and Planning

Sprint 2: Building phase

Sprint 3: Building phase

Sprint 4: Implementation

Sprint 5: Testing

Sprint 6: Final Product

1. Device Registration: Khaled

  - As a user, should be able to register new IoT devices into the inventory management system.

  - Each device should have a unique identifier (e.g., serial number or MAC address) to prevent duplication.

  - Product owner should be able to categorize devices by type, such as sensors, actuators, or gateways.

- Device Information: Zipporah

For each registered device, Product owner should be able to capture and store relevant information, including:

    - Device name or label.

    - Manufacturer information.

    - Date of purchase or installation.

    - Location or deployment site.

    - Warranty expiration date, if applicable.

    - Device specifications and capabilities.

- Alerts and Notifications: Khaled

  - Product owner should receive these alerts via email or within the system's dashboard.

- Inventory Search and Filter:

  - Product owner should be able to search for devices based on various criteria, such as device type, location, or status.

  - Filtering options should be available to quickly locate specific subsets of devices.

- Security and Access Control:

  - Access to the device inventory management system should be restricted to authorized personnel only.

- Device History and Logs:

  - The system should maintain a history of changes made to device records, including who made the changes and when.

  - Detailed logs of device status changes, maintenance activities, and alerts should be available for auditing purposes.

- Integration with IoT Platform: Zipporah

  - The system should integrate with our IoT platform to automatically discover and register new devices.

  - Device data from the IoT platform should be synchronized with the inventory management system.