Daily Stand Up - 10

Date: 10/08/2023

Attendees: Zipporah, Khaled, Michael

Start time: 1:00 pm

End time: 1:30 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - Did research on Gluu Server

  - Created a login page with Python

  - Discussed with Michael how we will be using gluu sever

- What is planned to be done until the next scrum meeting?

  - Have created a login page for our demo application

- What are the hurdles?

  - Not familiar with authentication

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - Continue working on GUI for the application

  - Fixing the databases

  - Made asana for group task

- What is planned to be done until the next scrum meeting?

  - Continue working on GUI for the application

  - Adding recommendations to database asked by Product Owners

- What are the hurdles?

  - None

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Created a Demo website for the product owners

- What is planned to be done until the next scrum meeting?

  - Start research for NFC Tags security aspect

- What are the hurdles?

  - Do not know how to secure NFC tags